FINAL PROJECT REPORT

E-Commerce QA Automation Pipeline

Application Under Test: DemoBlaze

Document Control

--------------------------------------------------------------------------------

Report Version:     1.0

Author:             QA Automation Team

Date Completed:     May 07, 2026

Project Duration:   6 Weeks

Status:             Complete

# 1. EXECUTIVE SUMMARY

This project established a complete end-to-end Quality Assurance automation  pipeline for the DemoBlaze e-commerce web application (https://www.demoblaze.com).

The initiative delivered a maintainable, scalable test automation framework using Playwright with TypeScript, integrated into a CI/CD pipeline via GitHub Actions, with comprehensive reporting via Allure and defect tracking via Excel.

## Key Achievements:

- 18 automated test cases covering smoke and regression scenarios

- Page Object Model (POM) architecture for maintainability

- Docker containerization for environment consistency

- Automated CI/CD pipeline with Slack notifications

- Interactive Allure reports with screenshots, videos, and traces

- Zero critical defects in production release path

# 2. PROJECT OBJECTIVES

OBJECTIVE 1: Automate Core User Flows

- Login, registration, product browsing, cart management, and checkout

- Achieved: 100% of in-scope functional areas automated

OBJECTIVE 2: Implement CI/CD Integration

- Trigger automated tests on every code push and pull request

- Achieved: GitHub Actions pipeline operational with smoke and regression stages

OBJECTIVE 3: Generate Actionable Reports

- Detailed execution reports with evidence (screenshots, videos)

- Achieved: Allure reports generated per run with full traceability

OBJECTIVE 4: Establish Defect Management

- Systematic tracking of bugs found during automation

- Achieved: Excel-based defect log with severity/priority classification

OBJECTIVE 5: Containerize Test Environment

- Ensure consistent execution across local and CI environments

- Achieved: Dockerfile created using official Playwright image

# 3. SCOPE OF WORK

## 3.1 IN SCOPE

  - UI functional testing of DemoBlaze e-commerce flows

  - User registration, authentication, and session management

  - Product catalog navigation and category filtering

  - Shopping cart operations (add, remove, persist)

  - Checkout process and order confirmation

  - Cross-browser testing (Chromium, Firefox, WebKit)

  - CI/CD pipeline automation (GitHub Actions)

  - Docker containerization

  - Test reporting (Allure Framework)

  - Defect tracking and management (Excel)

## 3.2 OUT OF SCOPE

  - Performance and load testing

  - Security penetration testing

  - Mobile responsive testing (native apps)

  - Payment gateway integration testing

  - Accessibility compliance (WCAG)

  - Database integrity testing

# 4. TOOLS & TECHNOLOGIES

| Category | Tool | Version | Purpose |
| --- | --- | --- | --- |
| UI Automation | Playwright | 1.59.1 | Browser automation |
| Language | Typescript | Latest | Type-safe scripting |
| Build Tool | npm /Node.js | 20.x LTS | Dependency management |
| Test Runner | Playwright Test | Bundled | Parallel test execution |
| Reporting | Allure Framework | 2.38.1 | Interactive HTML reports |
| Containerization | Docker | latest | Consistent environments |
| CI / CD | Github Actions | Cloud | Automated pipeline |
| Version Control | Git / Github | 2.50 | Source code management |
| IDE | Vs code | Latest | Development environment |
| Test Management | Microsoft Excel | 365 | Test case & defect tracking |
| Communication | Slack | Cloud | Build notifcations |

# 5. ARCHITECTURE & FRAMEWORK DESIGN

## 5.1 PAGE OBJECT MODEL (POM)

The framework implements the Page Object Model design pattern to separate locators and page interactions from test logic.

Page Objects Created:

- HomePage.ts       : Homepage navigation, product grid, category selection

- LoginPage.ts      : Authentication modal, login/logout flows

- SignUpPage.ts     : Registration modal, form handling

- ProductPage.ts    : Product details, add-to-cart functionality

- CartPage.ts       : Cart table, item count, delete operations

- CheckoutPage.ts   : Order form, purchase flow, confirmation modal

Benefits:

- Single source of truth for locators

- Reusable methods across multiple tests

- Easy maintenance when UI changes

- Readable test code that mirrors user actions

## 5.2 FOLDER STRUCTURE

demoblaze-qa/

├── e2e/

│   ├── fixtures/

│   │   └── fixtures.ts

│   ├── utils/

│   │   └── test-data.json

│   ├── page/

│   │   ├── HomePage.ts

│   │   ├── LoginPage.ts

│   │   ├── SignUpPage.ts

│   │   ├── ProductPage.ts

│   │   ├── CartPage.ts

│   │   └── CheckoutPage.ts

│   ├── tests/

│   │   ├── smoke/

│   │   │   ├── smoke-homepage.spec.ts

│   │   │   ├── smoke-login.spec.ts

│   │   │   ├── smoke-add-to-cart.spec.ts

│   │   └── regression/

│   │       ├── regression-signup.spec.ts

│   │       ├── regression-category.spec.ts

│   │       ├── regression-multiple-cart.spec.ts

│   │       ├── regression-remove-cart.spec.ts

│   │       ├── regression-cart.spec.ts

│   │       └── regression-checkout.spec.ts

├── .github/

│   └── workflows/

│       └── playwright.yml

├── Dockerfile

├── Bug reporting

├── Text Plan outline

├── Dockerfile

├── .dockerignore

├── playwright.config.ts

├── package.json

└── README.md

## 5.3 DESIGN PATTERNS APPLIED

- Page Object Model      : UI abstraction layer

- Data-Driven Testing    : External JSON test data

- Singleton              : Configuration management

- Factory                : Unique username generation

# 6. TEST COVERAGE SUMMARY

## 6.1 SMOKE TEST SUITE (@smoke)

| ID | TEST SCENARIO | STATUS |
| --- | --- | --- |
| TC-SMOKE-001 | Verify homepage loads correctly | Pass |
| TC-SMOKE-002 | Validate user login with valid creds | Pass |
| TC-SMOKE-003 | Confirm product can be added to cart | Pass |
| TC-SMOKE-004 | Verify logout functionality | Pass |
| TC-SMOKE-005 | Validate product category navigation | Pass |

## 6.2 REGRESSION TEST SUITE (@regression)

| ID | TEST SCENARIO | STATUS |
| --- | --- | --- |
| TC-REG-001 | User registration with valid data | Pass |
| TC-REG-002 | Registration with existing username | Pass |
| TC-REG-003 | Registration with empty fields | Pass |
| TC-REG-004 | Product search by category - Phones | Pass |
| TC-REG-005 | Product search by category - Laptops | Pass |
| TC-REG-006 | Product search by category - Monitors | Pass |
| TC-REG-007 | Adding multiple products to cart | Pass |
| TC-REG-008 | Removing product from cart | Pass |
| TC-REG-009 | Complete checkout process | Pass |
| TC-REG-010 | Checkout with empty cart | Pass |

Regression Suite Execution Time: ~18 minutes

Pass Rate: 100%

# 7. TEST EXECUTION RESULTS

7.1 LOCAL EXECUTION

Environment: VS Code, Node.js 20.x, Chrome

Total Tests: 14

Passed:      14

Failed:      0

Skipped:     0

Duration:    ~22 minutes (full suite)

7.2 CI/CD EXECUTION (GitHub Actions)

--------------------------------------------------------------------------------

Environment: Ubuntu 22.04, GitHub-hosted runner

Total Tests: 14

Passed:      14

Failed:      0

Skipped:     0

Duration:    ~15 minutes (with parallel workers)

# 8. REPORTING & METRICS

## 8.1 ALLURE REPORT FEATURES

- Dashboard Overview     : Pass/fail/skip pie chart

- Test Case Details      : Steps, attachments, duration per test

- Attachments            : Screenshots on failure, video recordings, traces

- Timeline View          : Execution sequence and parallel worker view

- Behavior View          : Grouped by features and stories

- Historical Trends      : Pass rate over time (with TestOps)

## 8.2 METRICS ACHIEVED

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| Test Coverage (Functional) | >90% | 100% | ✅ Exceeded |
| Smoke Test Pass Rate | 100% | 100% | ✅ Met |
| Regression Test Pass Rate | >95% | 100% | ✅ Exceeded |
| Test Execution Time (Smoke) | <5min | 4min | ✅ Met |
| Test Execution Time (Regression) | <30min | 18min | ✅ Exceeded |
| Flaky Test Rate | <2% | 0% | ✅ Exceeded |